## Slide 1: Intraday conclusions of NWE IG 9 May

## Slide 2: Short term way forward (phase 1)
PXs and TSOs confirmed commitment to 2012 intraday project based on ELBAS solution
This will cover ELBAS “minimum requirements” or “must have features” for ELBAS to be a viable cross border solution
PXs and TSOs to develop a full structured plan on how to implement intraday in NWE, update by AESAG meeting and then full discussion in next IG.

## Slide 3: Short term way forward (phase 1) - 2
Priority is the plan for 2012 which should include the following issues:
  Development of the Shared Order Book
  Implementation of the Shared Order Book in the local project – with a particular focus on German market
  Key risks –
    Stakeholders’ involvement: transparency on the plan, what phase 1 will entail for stakeholders (to what extent functionalities will be reduced and for how long)
    agreed that these should proceed in parallel, how to reach converge in this case?

## Slide 4: Longer term
Two main options emerged from the discussion:
  After phase 1 proceed to upgrading ELBAS functionalities (TSOs presented scenarios on how this could happen). What is the timing and the cost of this option? What scenarios would reduce risks and timing?
  After phase 1 move directly to enduring solution.