## Slide 1
Madrid, 28th March 2012
19th IG Meeting South Gas Regional Initiative

## Slide 2: 19th IG meeting SGRI- Agenda

## Slide 3
II. Amendments of the Work Plan of the South GRI
Background
In the XXth Madrid Forum, held on 26-27 September 2011, the Forum encouraged the GRIs to provide greater focus of the prioritization of their work (in particular to work on infrastructure development and on pilot projects testing early implementation of framework guidelines and network codes), as well as to coordinate the Work Plans between the Regions, inviting the lead regulators for each GRI to regularly update their Work Plans.
The South GRI updated its Work Plan 2011-2014:
  According to what requested by the Madrid Forum, and following the guidelines given by the Forum, this SGRI Work Plan 2011-2014 was updated on 28 Feb 2012, and sent it to ACER
  The updated Work Plan is available on ACER’s website

## Slide 4
II. Amendments of the Work Plan of the South GRI
The South GRI updated its Work Plan 2011-2014:
  Main updates in the Work Plan are referred to:
  CAM: last developments were described in the Work Plan. CAM pilot testing is one of the main priorities of all the Regions. In the South Region an auction for allocating the Spanish-Portuguese interconnection capacity by mid 2012 is being developed.
  Implementation of a capacity platform. Roadmap to be defined. (ENTSOG volunteer in the last Madrid Forum to take the lead in this subject. NRAs, TSOs and ACER will collaborate to define it, and to work in the different projects, towards full implementation in 2014 )
  Transparency project plan: recent developments on the Public Consultation to check operators’ compliance with Regulation 715/2009 requirements were included in the Work Plan.
  MIBGAS: information on the interconnections’ tariff study and its Public Consultation was also updated in the Work Plan

## Slide 5
II. Amendments of the Work Plan of the South GRI
The South GRI updated its Work Plan 2011-2014:
  New issues/projects introduced in the Work Plan are:
  10YNDP and PCIs: creation of a working group in the region in order to test the PCI identification process, proposed in the draft Regulation.
  SoS: the aim is to provide competent authorities on SoS with a forum to update progress on the Regulation 994/2010 implementation, as well as to contribute to the elaboration of the preventive action plans by promoting stakeholders participation in public consultations.

## Slide 6: AGENDA OF THE SGRI WORK PLAN FOR 2011-2014 (I)
II. Amendments of the Work Plan of the South GRI
Areas of work | Responsible | Starting | Deadline
Capacity allocation mechanisms () |  |  | 
I.1. OSP France-Spain: annual allocation of short-term capacities | TSOs | Nov. (yearly) | Dec. (yearly)
I.2. CAM harmonisation proposal between Spain and Portugal | NRAs-TSOs | Jan. 2011 | Jun. 2012
I.2. CAM harmonisation proposal in the whole region | NRAs-TSOs | Jan. 2012 | Dec. 2013
I.3. Set up a common TSO Allocation Platform: Roadmap and Implementation | TSOs | Jul. 2012 | Dec. 2014
Congestion management procedures (CMP) |  |  | 
II.1. CMP harmonisation proposal between and | NRAs-TSOs | Jan. 2011 | Dec. 2012
II.2. CMP harmonisation proposal between and | NRAs-TSOs | Jan. 2012 | Jan. 2013
Investment in new infrastructure. Ten-Year Network Development Plans and projects of common (European) interest |  |  | 
III.1. Regular update and publication in CEER website of project status of OS 2013 and 2015 | TSOs-NRAs | Dec. (yearly) | Jun. (yearly)
III.2. Drafting of the South Regional Investment Plan 2012 | TSOs | Jul. 2011 | Jan. 2012
III.3. Feedback to ENTSO-G on contents and methodology of the regional investment plan | NRAs | Jan. 2012 | Jul. 2012
III.4. Input to ENTSO-G for the Community-wide TYNDP 2013 | TSOs | Jan. 2012 | Jan. 2013
III.5. Creation of a working group in the region in order to test the process of PCI identification | NRAs -TSOs | Mar. 2012 | Dec. 2012
III.6. Drafting of the South Regional Investment Plan 2014 | TSOs | Jan. 2013 | Jan. 2014

## Slide 7: AGENDA OF THE SGRI WORK PLAN FOR 2011-2014 (II)
II. Amendments of the Work Plan of the South GRI
Security of Supply (SoS) |  |  | 
IV.1 Periodically update on progress on Regulation 994/2010 implementation | Competent Authorities | Permanent | 
IV.2 Promotion of market’s participation through public consultations in the development of preventive action plans | NRAs | Permanent | 
Balancing |  |  | 
V.1. Contributing to the FG and NC, by raising the regional experience and lessons learned | NRAs-TSOs | Permanent | 
V.2. Investigation of the use of the gas markets in the region for balancing purposes | NRAs-TSOs | Jun. 2012 | Jun. 2013
V.3. Analyse the current configuration of balancing zones and possible merging of certain areas | NRAs-TSOs | Jan. 2013 | Dec. 2013
V.4. Pilot project for a common balancing platform in the three countries | TSOs | Jan. 2014 | Dec. 2014
Tariffs |  |  | 
VI.1. CNE-ERSE joint study on tariff regimes in Spain and Portugal | NRAs | 2010 | Dec. 2011
VI.2. CNE-ERSE proposal for tariff harmonization in Spain and Portugal | NRAs | 2010 | Dec. 2012
V.I3. Further studies to evaluate the current tariff structures and propose improvements | NRAs | Jan. 2012 | Dec. 2012
Interoperability |  |  | 
VII.1. Contribute with the regional experience to the development of the FG and the NC | NRAs-TSOs | Permanent | 
VII.2. Analysis of interoperability aspects and procedures that need to be harmonised among the three countries (in line with the FG-NC) | TSOs | Jan. 2013 | Jan. 2014
VII.3. In particular, harmonisation of gas day, communication protocols between TSOs, quality standards, programming and nomination schedules, etc. | TSOs | Jan. 2014 | Dec. 2014
Implementation of the 3rd Package |  |  | 
VII.1. Supervision of compliance with the implementation of the new provisions on transparency in the Regulation 715/2009/CE, for transmission, LNG and storage infrastructure operators | NRAs | Sep. 2011 | Jun.. 2012
Developing hub-to-hub trading in the South region |  |  | 
IX.1. Hub development | NRAs-TSOs-stakeholders | Jan.2013 | Dec. 2013
IX.2. Hub-to-hub gas trading in the region | NRAs-TSOs-stakeholders | Jan.2014 | Dec. 2014
Areas of work | Responsible | Starting | Deadline

## Slide 8
III. Capacity Allocation Mechanism Harmonization
Area of work | Responsible | Starting | Deadline
CAM harmonisation proposal between Spain and Portugal | NRAs-TSOs | Jan. 2011 | Jun. 2012
III.1 Progress on agreements (information by NRAs)
III.2 Draft Information Memorandum (presentation by TSOs)
III.3 Next steps and calendar

## Slide 9: III.1 CAM at Spanish-Portuguese interconnections. Progress on agreements
With regard to the CAM procedure proposed by TSOs to be applied at the Sp-Pt border, the following principles have been agreed:
Mechanism
At least, yearly coordinated auctions to sell available capacity (monthly products) at Badajoz and Tuy.
Possibility to develop monthly auctions to sell the remaining available capacity, if any, with weekly products, including the capacity freed up after CMP application.
Capacity and product definition
Capacity to be sold in a single virtual point aggregating the current physical available capacity at the two interconnection points.
Firm capacity to be maximised. If there is capacity that is subjected to operational restrictions, it can be sold as interruptible. Therefore, two products can be offered to the market.
Bundled capacity: the same capacity will be allocated on both sides of the border to the same company.

## Slide 10: III.1 CAM at Spanish-Portuguese interconnections. Progress on agreements
Allocation procedure
Cleared price auctions with a single round. During the bidding window, shippers will submit requests for a number of price steps for each capacity product they want during a number of days. During this period shippers will be allowed to submit bids and to withdraw or modify bids previously submitted. At the end of each day, TSOs will publish the aggregated results of the bidding period. No provisional interim allocations will be performed at the end of each bidding day. Capacity will be allocated only after the final bidding window closes.
Price
The reserve price will be the regulated tariff. Interruptible contracts should have a lower reserve price (calculated taking into account the probability of interruption).
The final price will be the one fully covering the capacity offer.
Marginal pricing for each capacity product shall be used.
Premium over the regulated tariff will be 50/50 shared between TSOs.

## Slide 11: III.1 CAM at Spanish-Portuguese interconnections Progress on agreements
Gas year/day
Gas year: From October year n to September year n+1 (according to ENTSOG’s CAM NC)
Gas day (GMT in Portugal and GMT+1 in Spain): from 00:00 to 24:00
Units
kWh/day
Application
First application in June 2012
Comments received from stakeholders (1 answer)
In favour of being able to contract flat capacity for the 12 months and also to have the possibility to contract weekly capacity
Supporting the virtual point and the offer of interruptible capacity (sufficient information on this product to be provided)
Not in favour of oversubscription
The respond expresses the preference for an auction with multiple rounds
The respond asks for a better definition of the price to be paid by users (a fix price versus a fix premium over the regulated tariff in force every gas year)

## Slide 12: III.2 CAM at Spanish-Portuguese interconnections Draft Information Memorandum
(Information by TSOs)

## Slide 13: III.3 CAM at Spanish-Portuguese interconnections Next steps and calendar
  TSOs to provide Information Memorandum by 20th April
    Allocation Rules
    Price steps, reserve price, premium and price definition for firm and interruptible capacity
    Firm and interruptible capacity in the virtual point
    Capacity request: Application form
    Letter of commitment
    Contract information
    Non disclosure agreement

## Slide 14: III.3 CAM at Spanish-Portuguese interconnections Next steps and calendar
  Regulators’ comments on the Information Memorandum Draft: before end of April
  Draft amendment by TSOs: mid May
  Presentation of the Information Memorandum to Stakeholders: before end of May (SG programmed for 6th June to be held at the end of May)
  CAM pilot testing project launch: June 2012

## Slide 15
IV. Regional Investment Plan in the South Region (GRIP)
Area of work | Responsible | Starting | Deadline
Feedback to ENTSO-G on contents and methodology of the regional investment plan | NRAs | Jan. 2012 | Jul. 2012

## Slide 16: IV Regional Investment Plan in the South Region Feedback from Stakeholders
  Public Consultation of the GRIP was launched in the last SG meeting of the South Region (7 February 2012)
  One response received (from a shipper):
  General comments
  Efforts made by TSOs are very welcome, since the GRIP provides a framework for a coordinated infrastructure development in the Region
  The shipper agrees on the great importance of providing appropriate interconnection capacity between countries
  However, any investment must be suitably justified, which is not the case of the projects included in the GRIP:
  New interconnection pipeline between Spain and Portugal: Both countries have enough interconnection capacity with regard to Portuguese demand
  New Iberian Peninsula-France corridor: Open Season procedures developed in the SGRI provide significant interconnection capacity
  A deeper analysis of the projects, as well as a solution for the required financing, are recommended

## Slide 17: IV Regional Investment Plan in the South Region Feedback from Stakeholders
  The need for interconnection capacity
  Reasons provided on the need for more interconnection capacities are qualitative and general, there’s no analysis on the necessary economic funds, cost/benefit, synergies, etc.
  Physical congestions mentioned in the document are not explained
  Demand
  Demand forecast (1,8% annually) is overestimated, not based in real data
  The shipper considers that demand for power generation will not be increased in Spain and France, due to the fact that power already installed in these countries is sufficient
  Spain-French new interconnection
  Some reinforcements to increase interconnection capacity are not coherent with those included in the Spanish Central Plan 2012-2020 presented in 2011
  No cost/benefit analysis; how to recover costs in a way that does not hamper international trade between the countries should be indicated
  Spain-Portuguese new interconnection
  Information on booked and available capacity between these two countries which justifies the need for a new interconnection is not complete, since no information of utilisation is provided. Congestion may be only contractual and not physical
  Demand forecast too optimistic: TSOs estimate raises in spite of the crisis scenario
  Again, the project is not accompanied by an cost/benefit analysis

## Slide 18: IV Regional Investment Plan in the South Region Feedback from Stakeholders
  Transmission tariff increase
  The shipper does not agree on the consideration that the new investment cost will add no significant cost to tariffs. The shipper considers important to remind that TPA tariffs have been considerably increased in the last years, and that traders’ margins are low.
  Peak demand and average demand
  The interconnections shouldn’t be designed to support peak demand, since security of supply is a national issue, which should be considered by the national regulation and planning.
  However, in the GRIP, decided capacity is undervalued compared with 2020 average demand (interconnection will be sufficient to cover 20% of Spanish gas demand) .
  Security of supply
  The scenarios considered to assess the risk of disruption are incomplete, since probability of happening is not described. No other solution, rather than building the mentioned new interconnections, is analysed.

## Slide 19: IV Regional Investment Plan in the South Region Next steps and calendar
NRAs will issue their opinion on the GRIP in the next months

## Slide 20
V. MIBGAS
V.1 Comments received from Stakeholders in the public consultation
Area of work | Responsible | Starting | Deadline
CNE-ERSE joint study on tariff regimes in Spain and Portugal | NRAs | 2010 | Dec. 2011
CNE-ERSE proposal for tariff harmonization in Spain and Portugal | NRAs | 2010 | Dec. 2012
Further studies to evaluate the current tariff structures and propose improvements | NRAs | Jan. 2012 | Dec. 2012

## Slide 21: V.1 Comments received from Stakeholders in the public consultation onsulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Participants: 16 agents
  TSOs
  Shippers / suppliers
  Industry associations
Denotes the Iberian/wholesale level discussion
Very good participation from stakeholders (have in mind the set of major public consultations at the same time in Europe)
Positive contributions into finding the solutions!
Note: the comments are shown as they were sent, thus they may present inconsistencies and divergences

## Slide 22: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q1 (i)
  Stakeholders welcomed the regulators’ overview of the Iberian transmission systems and its present regulatory framework
    Good first step into a more integrated Iberian gas market
  General agreement on the results
    Results of the case studies are correct
    There is a cost for transporting gas across the border
    Cross border payments result from adding transmission tariffs at the IPs
    General support for the initiative of removing unjustified cost barriers at the border
    Eliminating tariff pancaking at cross border IPs could help the integration of markets
Question 1: Would you agree with the analysis made on current market situation and on the major issues affecting cross border trade between Portugal and Spain?
Q1
Q2
Q3
Q4
Q5

## Slide 23: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q1 (ii)
  More issues should be included in the analysis
    Different load profiles and suppliers of smaller size (new entrants)
    Balancing costs
    Capacity Reservation
    CBTs are not the only problem, regulatory framework harmonization should include other infrastructures and activities
    Regulated gas swaps at LNG storage in PT
    Conditions of access to the Portuguese Gas System (to transmission and LNG terminal)
  Disagreement on concepts
    Cross Border tariffs do not necessarily involve Pancaking
    Double tariff is possible without distorting cost reflectiveness
Question 1: Would you agree with the analysis made on current market situation and on the major issues affecting cross border trade between Portugal and Spain?
Q1
Q2
Q3
Q4
Q5

## Slide 24: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q2 (i)
  European regulatory framework
    First step of any change in the present Iberian regulatory framework must be the transposition of the European Directives and Regulations
    “Soon” to be approved network codes must also be adopted
  CB tariffs should result from general entry-exit transmission tariff methodology
    They should signal costs and physical constraints
    In SP, transmission and distribution tariffs should be separated to achieve a better cost allocation
    Cost and tariff additivity should be applied in SP
    Cross subsidies between activities and between PT and SP must be avoided
    Each country’s transmission costs must be recovered
    Security of supply costs (over capacity) should be covered by exit tariffs to consumers
Question 2: How do you think that transmission network costs should be allocated at cross border IP (both in Spain and Portugal), taking into account the defined principles (coherence, transparency, cost recovery and cost reflectiveness, etc) and the starting situation of the regulatory tariff framework in both countries?
Q1
Q2
Q3
Q4
Q5

## Slide 25: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q2 (ii)
  Tariff structure harmonization
    Tariff methodology and capacity/commodity split
    Price definitions (e.g. reserved capacity vs past 12M max)
    Treatment of backhaul flows
    Elimination of tariff discounts
  Other issues to harmonize
    Balancing
    Capacity Allocation Mechanisms
    Congestion Management Procedures
    Available information to market agents
    Access Conditions
Question 2: How do you think that transmission network costs should be allocated at cross border IP (both in Spain and Portugal), taking into account the defined principles (coherence, transparency, cost recovery and cost reflectiveness, etc) and the starting situation of the regulatory tariff framework in both countries?
Q1
Q2
Q3
Q4
Q5

## Slide 26: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q2 (iii)
  Cost transfer away from CBT
    CB tariff could be reduced by transferring costs to entry points of MIBGAS and lowering exits to customers in the exporting country
      This transference should be established in both countries under the same objectives and transparent principles.
      Need to avoid cross-subsidies between systems, detrimental to national users of one of the countries
    Inter TSO compensation schemes do not signal costs to network users
    Other comments suggest a compensation mechanism between TSO and the creation of a single Iberian entry-exit zone
  Long term view of the CBT
    Some comments propose the removal of CBT between PT&SP (e.g. electric)
    Others propose that CBT should be kept
Question 2: How do you think that transmission network costs should be allocated at cross border IP (both in Spain and Portugal), taking into account the defined principles (coherence, transparency, cost recovery and cost reflectiveness, etc) and the starting situation of the regulatory tariff framework in both countries?
Q1
Q2
Q3
Q4
Q5

## Slide 27: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q3 (i)
  Priorities of S-GRI WP2011-14 were confirmed
    Transposition of EU Directives and Regulations into national law
    Harmonization of CAM and CMP at the IP
    Harmonization of balancing rules and incentives
    Regional investment planning
    Implementation of common operating license for market agents
  Other topics were mentioned with detail proposals
    Reduction of cross border tariff costs
    Extend harmonized CAM to other capacity products (longer term) and apply long term cap. booking at PT side to make possible to implement NC
    Single point of nomination for the IPs
    Harmonization of capacity payments (annual reserve vs past 12M max)
    Improvement of information to market agents on their balancing status, in PT
Question 3: Which do you feel are the most important aspects where harmonization (apart from the cross border tariffs harmonization) can contribute significantly to short term market integration?
Q1
Q2
Q3
Q4
Q5

## Slide 28: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q3 (ii)
  Some issues would require a longer time frame
    Adoption of harmonized mechanisms for investment decisions (Open Seasons)
    Increase operational reserves for system management by TSO
    Creation of a single Virtual IP between PT&SP
    Harmonization of security of supply obligations
    Single Iberian balancing zone
    Common communication protocols and data formats for TSO
Question 3: Which do you feel are the most important aspects where harmonization (apart from the cross border tariffs harmonization) can contribute significantly to short term market integration?
Q1
Q2
Q3
Q4
Q5

## Slide 29: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q4 (i)
Question 4: How would you implement the proposed step-wise approach, aiming for a more integrated market in the longer term?
Q1
Q2
Q3
Q4
Q5
  Agents proposed different steps, final targets and implementation speeds
  Strategies can be arranged in several types:
    A: the most conservative. Ends w/ harmonization of CAM, CMP and tariff principals.
    B: Also conservative. Includes the proposal of reducing CB tariffs.
    C: Includes CB tariff elimination in the long term and one Iberian hub.
    D: The more forward looking strategies include the merger of the 2 Iberian balancing areas and entry-exit zones. This strategy, though ambitious, proposes small incremental steps.
    E: Ambitious goals and fast moving.
  Until the second step, all comments agree
Notes: Transitory market-making measures: measures protecting new entrants, like higher imbalance tolerance and review trocas regladas

## Slide 30: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q4 (ii)
Proposed road map | A | B | C | D | E
EU Gas Dir.& Regs. transposition |  |  |  |  | 
New tariff system in SP and improvement in PT tariffs Decoupled E-E tariff system, Additive tariffs No cross subs, transparent cost allocation; Tariff sufficiency |  |  |  |  | 
Harmonize CAM & CMP Harmonize Balancing rules (Network Codes) Transitory market-making measures |  |  |  |  | 
Reduce CB Tariffs (ITC, cost transf. to entries, discounts) |  |  |  |  | 
CB tariff elimination (no economic border) |  |  |  |  | 
VIP between PT&SP |  |  |  |  | 
Single HUB w/ 2 balancing zones (1 EE zone) |  |  |  |  | 
Single balancing zone, single EE area |  |  |  |  | 
Question 4: How would you implement the proposed step-wise approach, aiming for a more integrated market in the longer term?
1
1
1
1
1
2
2
2
2
3
3
4
3
3
Different strategies proposed
Q1
Q2
Q3
Q4
Q5
2
2
Notes: Transitory market-making measures: measures protecting new entrants, like higher imbalance tolerance and review trocas regladas

## Slide 31: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q5 (i)
  Operational level improvements
    Common access platform to manage cross border trade
    Harmonization of data formats and communication processes
    Harmonization of nomination and confirmation process and schedule
    Netting of imbalances for shippers in the 2 balancing areas
    Operating the IP as a virtual point
    Deal with electricity / gas markets interactions
    Joint management of underground storage SP-PT and equal tariffs (w/ inter-SSO compensation mechanism)
  Security of supply
    Separate “efficient” cost level from extra costs driven by SoS objectives
    How to look at SoS in an integrated Iberian market perspective
    Possibility to locate strategic gas reserves in the Iberian space
Question 5: Would you identify new issues you think are important to create a favorable cross border trade environment? How would you set the timing and prioritization for the discussion on these issues?
Q1
Q2
Q3
Q4
Q5

## Slide 32: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q5 (ii)
  Higher role for TSO activities
    Providing more flexibility options to market agents
    TSO working together to provide balancing services to shippers
    Maximizing cross border capacity availability (e.g. oversubscription & buyback)
    Pushing for operational arrangements and balancing actions to facilitate gas contracting in a virtual environment
  Compatibility of the existing long term contracts (transit)
    Conciliate existing contracts with the new harmonized rules, respecting their legal terms and EU Dirs&Regs
    More transparent data on LT booked capacity usage
    Anti-hoarding provisions
Question 5: Would you identify new issues you think are important to create a favorable cross border trade environment? How would you set the timing and prioritization for the discussion on these issues?
Q1
Q2
Q3
Q4
Q5

## Slide 33: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Q5 (iii)
  Long term capacity booking framework
    Keep long term capacity contract at transmission infrastructures: efficient cost signal, operative advantages, revenue stability, matches EU codes
    Make LT contracts binding for TSO and shippers
    Promote secondary capacity trading
  HUB development
    For wholesale market and balancing market purposes
    Organized spot market development
    Single balancing point
  Extend good practices to higher goals
    Tariff harmonization in the border FR-SP
Question 5: Would you identify new issues you think are important to create a favorable cross border trade environment? How would you set the timing and prioritization for the discussion on these issues?
Q1
Q2
Q3
Q4
Q5

## Slide 34: Consulta Pública sobre harmonização das tarifas de interligação de gás natural entre Portugal e Espanha
Summary of answers | Other issues (i)
  Good practices on public consultation procedures
    Hearing should give at least 8 weeks for comments
  Trade off between costs and benefits of market integration
    Investments linked to market integration should be compared against increased competition benefits
  CEER Gas Target Model interactions
    NRAs shall develop an analysis on “market functioning” and propose measures to achieve market integration and good market functioning by 2014
    CBT Public Hearing could set the grounds for this analysis
Other issues raised in the public hearing

## Slide 35: V.2 MIBGAS. Next steps (I)
  Approve and publish the document reviewing and analysing the comments received [deliverable VI.2 SGRI WP]
  CNE-ERSE proposal for tariff harmonization in SP and PT [deliverable VI.2 SGRI WP]
  Identify the priorities in MIBGAS market integration process, in particular concerning Cross Border tariff, CAM and CMP harmonization [deliverable VI.3 SGRI WP]
  Start implementing small, concrete, steps for an harmonized tariff framework, following closely the European network codes in progress
      Opportunities are there in PT (gas codes revision during 2012) and SP (EU Gas Dir. transposition)
  Carry on discussions within the SGRI framework and keep stakeholder involvement and updating

## Slide 36: V.2 MIBGAS. Next steps (II)
  Publication of results of the Public Consultation
  Amendment of the Study on transit tariffs according to Stakeholders’ document: before end of July
  Regulators to analyse possible regulatory changes to facilitate trade between Spain and Portugal: before end of 2012

## Slide 37
VI. Transparency
Public Consultation on compliance with Regulation 715/2009: state of the art
Area of work | Responsible | Starting | Deadline
Supervision of compliance with the implementation of the new provisions on transparency in the Regulation 715/2009/CE, for transmission, LNG and storage infrastructure operators | NRAs | Sep. 2011 | Jun. 2012

## Slide 38: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
1) Survey Procedure
Following steps taken by the North region, but extending the approach to LSOs and SSOs.
Questionnaires were sent on 2nd December 2011 to all operators in the Region:
  PT: 1 TSO, 1 LSO, 2 SSO / FR: 2 TSO, 2 LSO, 2 SSO / SP: 2 TSO, 4 LSO, 1 SSO
Deadline to answer: 15thJanuary 2012.
Mail reminder was sent on January16th.
All operators have filled out the questionnaires.
Regulators contacted TSOs, LSOs and SSOs to clarify misunderstanding according to preliminary assessment made by NRAs.
Public Consultation has been launched on ACER’s website and it is ongoing until April 20th.
Preliminary findings were presented at the Madrid Forum on last March 21st by ACER.

## Slide 39: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
2) TSOs’ transparency: preliminary assessment
According to questionnaires sent by the TSOs, the preliminary assessment shows, in general, a high level of compliance with Regulation 715/2009.
Good level of compliance with provisions on:
Gas system description Service description and contracting process Used CAM and CMP Nomination and matching procedures Balancing rules and imbalance charges Secondary markets
Some room for improvement on:
Clarity of services’ price Flexibility and tolerances levels Participation in secondary markets Historical data Form of publication (English)

## Slide 40: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
3) TSOs’ transparency: preliminary conclusions (I)
Some non-compliances are currently being implemented.
There are some misunderstandings among TSOs about some transparency requirements (i.e., requirements that are considered “not applicable” because they do not offer the service).
There’s information not published directly by the TSOs but by other market’s agents. This difficult y is easy to overcome with links.
Compliance with some obligations requires the modification of national legislation. This specifically refers to the need to publish data in units that use a combustion temperature of reference of 298,15 K. The change of reference temperature would have a considerable impact on others national processes (i.e., measurement processes, invoicing, etc.), so it must be analysed very carefully. This has been solved by providing a conversion factor.

## Slide 41: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
3) TSOs’ transparency: preliminary conclusions (II)
Chart: 
| TSO1 | TSO2 | TSO3 | TSO4 | TSO5
No/ Data not published | 0.10345 | 0.0086207 | 0 | 0 | 0.0086207
Not applicable | 0.24138 | 0.034483 | 0.077586 | 0.068966 | 0.11207
Yes/Data published by TSO or by other market agent | 0.65517 | 0.9569 | 0.92241 | 0.93103 | 0.87931
On average, 86% of requirements met
Three of five TSOs above 90%
The lowest, more than 60%

## Slide 42: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
4) LSOs and SSOs’ transparency: preliminary assessment
According to questionnaires sent by the LSOs and SSOs, the preliminary assessment shows, in general, a high level of compliance with Regulation 715/2009.
Good level of compliance with provisions on:
Service description Contracted and available storage facility capacity Use and availability of third-party access services Form of publication
Some room for improvement on:
Data related to amount of gas, inflows, outflows, available storage capacity and tariffs are being published by other market agents

## Slide 43: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
There are some misunderstandings among LSOs about some transparency requirements (i.e., requirements that are considered “not applicable”).
There’s information not published directly by the LSOs but by TSO. This difficult is easy to overcome with links to TSOs’ website.
100% of requirements met (*).
Chart: 
| LSO1 | LSO2 | LSO3 | LSO4 | LSO5 | LSO6 | LSO7
No/ Data not published | 0 | 0 | 0 | 0 | 0 | 0 | 0
Not applicable | 0 | 0 | 0 | 0 | 0 | 0 | 0
Yes/Data published by TSO or by other market agent | 1 | 1 | 1 | 1 | 1 | 1 | 1
5) LSOs transparency: preliminary conclusions
(*) taking into account that some requirements are complied providing, in LSO’ web, the relevant link to the market agent’ web where information is published.

## Slide 44
There are some misunderstandings among SSOs about some transparency requirements (i.e., requirements that are considered “not applicable”).
There’s information not published directly by the SSOs but by TSO. This difficult is easy to overcome with links to TSOs’ website.
100% of requirements met (*).
6) SSOs transparency: preliminary conclusions
Chart: 
| SSO1 | SSO2 | SSO3 | SSO4 | SSO5
No/ Data not published | 0 | 0 | 0 | 0 | 0
Not applicable | 0 | 0 | 0 | 0 | 0
Yes/Data published by TSO or by other market agent | 1 | 1 | 1 | 1 | 1
(*) taking into account that some requirements are complied providing, in SSO’ web, the relevant link to the market agent’ web where information is published.
VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art

## Slide 45: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
7) Public Consultation
http://www.acer.europa.eu/portal/page/portal/ACER_HOME/Activities/Regional_Initiatives/Gas_Regional_Initiatives/South/Public%20Consultation/Public_Consultation_on_Transparency
Invitation letter to stakeholders – welcome their views on:
  Quality , consistency, frequency and availability of the information.
  Responses accurately reflect the public information.
  User-friendly, available free of charge, without subscription, free of register.
  Close to real time, a soon as it is available to the TSO.
  In a meaningful, quantifiably clear and easily accessible way, non-discriminatory basis.
  In a time-frame compatible with the facility users’ reasonable commercial needs.
Summary tables of the Preliminary findings prepared by NRAs.
Fully access to all operators’ questionnaires.
Comments to be received until 20th April to abg@cne.es and icb@cne.es

## Slide 46: VI.1 Public Consultation on compliance with Regulation 715/2009: state of the art
8) Next steps
Public Consultation will be closed on 20 April.
Regulators to study the comments received from stakeholders.
Regulators to keep contact with operators to communicate Stakeholders’ responses.
Proposal of work to be done to improve the compliance on transparency.

## Slide 47
VII. AOB and next meetings

## Slide 48
NEXT MEETING: 16th SG MEETING is proposed 29th or 30th MAY.
To be decided
VII.1 Meetings calendar

## Slide 49
ANNEX: Transparency

## Slide 50
TSOs’ Transparency (I)

## Slide 51
TSOs’ Transparency (II)

## Slide 52
TSOs’ Transparency (III)

## Slide 53
TSOs’ Transparency (IV)

## Slide 54
TSOs’ Transparency (V)

## Slide 55
LSOs’ Transparency

## Slide 56
SSOs’ Transparency